Class: CS 4900
Project: Broncode
Client: Dr. John Kapenga
Team: Broncode Team
Alexander Wardell
Charles Noble
Josh Chandler
Ahmed Radwan

Stories
Date: 9/30/2019

Overview:

Story	Time to Complete	Risk	Time So Far	% Complete
Story 1	1 Day	Low	1 Day	100%
Story 2	TBA	High	2 Weeks	80%
Story 3	1 Week	Low	2 Days	50%
Story 4	1 Day	Medium	0 Day	0%
Story 5	1 Day	Medium	0 hours	0%
Story 6	1 Day	Medium	0 hours	0%
Story 7	1 Day	Medium	0 hours	0%

Story 1
Actors: user

The user can type in a URL with the wmu domain and access a website and not see a 404 message.

Story 2
Actors: Student

There is a page a student can visit with a coding tutorial. There is a coding problem on part of the page that the student must complete with code in the coding field, where the student can type in code and that code will be highlighted correctly with the C language syntax. There is another part of the webpage where the student can type in command line arguments for the GCC compiler that will affect the output portion of the page. After coding a solution, there is a button the student can press that will change the text on part of the page to show the results of the code typed into the page (errors, output, etc.). These results also show how well they fulfilled the requirements of the coding problem and gives them a grade. This happens all within one page.

Story 3
Actors: Student, Instructor

There is a login screen where the student can put create an account and log in a way similar to how most websites do this. An instructor may also use this login screen, although an instructor account will take them to a different page.

Story 4
Actors: Instructor, Students
There is a screen where the teacher can type in a coding problem and a list of stdin/stdout combinations that can be used to test the success of a student’s code, along with other grading criteria, as well as a save button that will make this lesson accessible later. There is also a language selector that allows the instructor to choose the programming language for the lesson

Story 5
Actors: Instructor, Students

There is a screen where an instructor can enter a name, description, and other information about a class they are hosting on the site.. When the instructor presses the save button, this class is accessible to the teacher later. When the instructor presses the publish button, the teacher is given a link that they can give to students to join that class.

Story 6
Actors: Student
The student as a page where they can view the classes they are taking along with the lessons in their classes and their grades.

Story 7
Actors: Student
The teacher will receive an email/notification if a lesson was given identical code by 2 different students and the system suspects plagiarism.